|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint No** | **Feature** | **Summary** | **Target (Date)** |
| 1 | All layouts and Login/Dashboard | Total layout design and programming part of Login/Dashboard | May 31, 2018 |
| 2 | User Home Page | Configuring home page including the profile creation | June 7, 2018 |
| 3 | Activity /Category Configuration and DB integration | Creating user tasks like adding activity/category, description, repetition period etc | June 21, 2018 |
| 4 | View and Export | Export feature in minimal and detailed form along with integration and system test | June 29, 2018 |